Microsoft Advanced Specialization

Networking Services in Microsoft Azure

Definition of Done

Acceptance criteria per deliverable + audit cross-reference matrix.

Customer: __________________     Version: 0.1     Date: __________________

Contents

1.  Per-deliverable acceptance criteria

2.  Audit cross-reference matrix

Per-deliverable acceptance criteria

Qualification questionnaire

☐  All 10 sections answered (or N/A with rationale)

☐  Customer review and confirmation captured

☐  Feeds the B.1.1 evidence

Discovery workshop

☐  3-day agenda executed (or compressed with explicit agreement)

☐  Decision log seeded with ≥ 10 decisions

☐  Traffic-flow diagrams for ≥ 3 representative workloads

☐  Roadmap-on-a-page signed off by customer sponsor

WAF assessment

☐  2 pillars completed per customer (Reliability + one other)

☐  WAR export PDF, customer-named, in evidence pack

☐  1-page action plan with top 5 findings + owner + date

☐  Satisfies A.2.2 and B.2.2

Solution design (HLD)

☐  All 6 design-point coverage items addressed

☐  Reference architecture explicitly cited

☐  CAF network-topology alignment documented

☐  Decision log updated

☐  Customer sponsor sign-off

LLD

☐  Subnet plan + address allocation

☐  NSG / ASG matrices

☐  UDR tables

☐  Firewall rule taxonomy

☐  DNS zone delegation

☐  RBAC matrix

☐  IaC module list

☐  Cross-referenced to HLD

IaC repo

☐  Pipeline green on a clean run

☐  Bicep / Terraform / ARM source (any one)

☐  ALZ Review run + redundancy policy verified

☐  Parameter files separated from logic

☐  README documents deployment sequence

☐  Customer handover documented

Runbook

☐  Failover procedures (ER ↔ VPN)

☐  Firewall rule change procedure

☐  Certificate rotation (App Gateway / Front Door)

☐  DDoS incident response

☐  NSG flow log triage

☐  Connection Monitor alert response

☐  Change-control specifics (windows, BGP convergence, blast-radius checklist, rollback gates)

KT plan

☐  Sessions scheduled (topology, runbook, IaC, observability)

☐  Attendee register

☐  Recordings + decks archived

☐  Skills uplift confirmed by customer team

Hypercare plan

☐  30-day on-call rota agreed

☐  Incident-severity definitions

☐  Exit criteria (zero P1/P2 in last 7 days, runbook validated, customer accepts)

☐  Defect classification

☐  Handover sign-off

Customer sign-off (B.4.1)

☐  Signed PDF confirming solution meets expectations

Audit cross-reference matrix

| Deliverable | Module A controls | Module B controls |
| --- | --- | --- |
| Qualification questionnaire output | — | B.1.1 |
| Discovery workshop output | — | B.1.1, B.2.1 |
| WAR export | A.2.2 | B.2.2 |
| HLD | — | B.2.1, B.3.1 |
| LLD | — | B.3.1, B.3.2 |
| IaC repo + ALZ Review | A.3.1 | B.3.2 |
| Runbook | — | B.4.2 |
| Test results + sign-off | — | B.4.1 |
| As-built | — | B.4.2 |
| KT plan | A.3.2 | — |
| Hypercare plan | A.3.3 | B.4.2 |
| FinOps + CASE | A.1.1 | — |
| Cost mgmt + DevOps capability assessment | A.1.2 | — |
| Defender baseline + Cloud Adoption Security Review | A.2.1 | — |