## Slide 1
Microsoft Advanced Specialization
Networking Services in Microsoft Azure
Discovery Workshop
3-day facilitated workshop for Azure networking design

## Slide 2
Agenda
• Day 1 — Current state and topology whiteboard
• Day 2 — Target state options and decisions
• Day 3 — Prioritisation and roadmap

## Slide 3
Day 1 — Current state
• Recap of the qualification questionnaire (30 min)
• Customer presents current-state topology (60 min)
• Whiteboard: hubs, spokes, ER/VPN, DNS authority, internet edge (90 min)
• Gap identification against CAF network topology (60 min)
• Day 1 readout: top 5 risks and top 5 opportunities (30 min)

## Slide 4
Day 2 — Target state options
• Reference-architecture menu walkthrough (60 min)
• Hub-spoke vs Virtual WAN decision criteria (90 min)
• Firewall Premium vs 3rd-party NVA — TLS inspection and IDPS (60 min)
• Front Door vs App Gateway vs both (60 min)
• Seed decision log: minimum 10 decisions captured (30 min)

## Slide 5
Day 3 — Prioritisation + roadmap
• Backlog generation: gaps + decisions → epic-level workstreams (60 min)
• T-shirt sizing per workstream (60 min)
• Sequencing: quick wins, foundational, transformational (60 min)
• Roadmap on a page (90 min)
• Workshop close: signed-off roadmap, owners, next-step gates (30 min)

## Slide 6
Reference architecture menu
• Hub-and-spoke (classic)
• Virtual WAN — Secured Virtual Hub
• Secure edge / internet ingress
• Multi-region traffic management
• PaaS isolation (Private Endpoints + Private DNS)
• Hybrid connectivity baseline (ER + VPN failover)
• Landing-zone connectivity

## Slide 7
Traffic-flow prompts (capture ≥ 3 per customer)
• User in {region} opens {public-facing app} — browser to database
• SQL query from {workload} to {storage account} — full path
• Admin RDPs on-prem to spoke VM — path including DNS resolution
• Backup of {workload} to {target} — route, throughput, egress cost
• Failover scenario: ER circuit drops — how traffic continues

## Slide 8
Output of the workshop
• Completed assessment artifact (feeds Module B.1.1)
• Filled-in decision log
• Signed-off roadmap on a page
• Traffic-flow diagrams for 3 representative workloads

## Slide 9
Next steps
• Confirm in-scope reference architecture
• Schedule Solution Design working sessions (B.2.1)
• Schedule Well-Architected Review session (B.2.2)